Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 23 May 2025 |
| --- | --- |
| Team ID | LTVIP2026TMID56001 |
| Project Name | LearnHub: Your Center for Skill Enhancement |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

LearnHub: Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Registration&Login | USN-1 | As a user, I can register and log in with email and password. | 3 | High | Tappeta Sujitha (Frontend) |
|  | Course Enrollment | USN-2 | As a learner, I can browse and enroll in courses. | 2 | High | Vangimalla Bharathi(Frontend) |
| Sprint-2 | Educator Course Creation | USN-3 | As an educator, I can create and publish courses. | 3 | High | Thota mounika (Backend) |
|  | Mark Pages as Complete | USN-4 | As a learner, I can mark content pages as completed. | 2 | Medium | Shaik farzana (Backend) |
| Sprint-3 | Multi-language Course Access | USN-5 | As a learner, I can access courses in different regional languages. | 3 | Low | S.lakshmi divya(Frontend) |
|  | Upload Video Content | USN-6 | As an educator, I can upload videos to course modules. | 2 | High | Tappeta Sujitha(Backend) |
| Sprint-4 | Certification&Feedback | USN-7 | As a learner, I can receive a certificate after course completion. | 3 | High | Vadde Shiva Krishna (Backend) |
|  | Feedback System | USN-8 | As a learner, I can leave feedback and rate completed courses. | 2 | Medium | bharathi (Frontend/Database) |

Project Tracker, Velocity&Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 22 May 2025 | 21 June 2025 | 20 | 22 May 2025 |
| Sprint-2 | 20 | 6 Days | 22 June 2025 | 21 July 2025 | 20 | 22 May 2025 |
| Sprint-3 | 20 | 6 Days | 22 July 2025 | 21 August 2025 | 20 | 22 May 2025 |
| Sprint-4 | 20 | 6 Days | 22 August 2025 | 22 September 2025 | 20 | 22 May 2025 |